Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 18

## Meeting Details

|  |  |
| --- | --- |
| Date: | 12/10/20 |
| Venue: | Discord |
| Attendees: | Angela Alviano  Su-Kuen Koh  Alin Cimpean  William Guida  Grace Kerr |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Further frontend development |
| 2 | Further backend development |
| 3 | Documentation for milestone 3 |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | Who | By |
| 1 | Grace shared her screen and showed the improved styling of the home, dashboard and various css related aspects of the site. Grace and Su have continued on setting up the worker dashboard so that it displays their bookings specific to them | Grace and Su | 12/10/20 |
| 2 | Angela has continued her backend work ensuring the passwords are being correctly encrypted | Angela | 12/10/20 |
| 3 | Will and Alin have begun work on the required documentation for milestone 3. System architecture and the deployment pipeline diagrams have been completed and the report is likely the next thing to to start. | Will and Alin | 12/10/20 |