Meeting Minutes

# Weekly Meeting with team/Supervisor

# Meeting No: 14

## Meeting Details

|  |  |
| --- | --- |
| Date: | 29/09/20 |
| Venue: | Discord |
| Attendees: | Angela Alviano  William Guida  Su-Kuen Koh  Alin Cimpean  Grace Kerr |
| Apologies: | N/A |

## Information / Decisions

|  |  |
| --- | --- |
| No. | Item |
| 1 | Further frontend development |
| 2 | Seed user table |
| 4 | Sprint retro with Sachin |

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
|  |  | Who | By |
| 1 | Angela, Su, Will and Grace continued to work on the front end development branch to add a few more functionalities that would be used to cross some things off the sprint backlog. | Su will grace Angela | 29/09/20 |
| 2 | Created a class in the backend to allow us to seed through users in a table, this is a functionality we need for the booking and viewing on the website in the future. | Team | 29/09/20 |
| 4 | During our weekly practical session with Sachin we had to complete a sprint retro with him. As scrum master I showcased our documentation to Sachin and explained a bit about our thought process when doing the things we did in sprint 2, and what we plan to do in sprint 3. | Alin Cimpean | 29/09/20 |